# SpeakingSites MVP — Development Brief

Owner: Gray — SpeakingSites.com
Version: 2.0 (supersedes all prior tech briefs)
Build approach: Claude Code + Cowork + AI agents, single developer
Target timeline: 7-day sprint for functional MVP, 2nd week for polish
Core change from prior architecture: GoHighLevel is removed from the conversation pipeline. This becomes our own owned platform. CRM-style lead follow-up stays, but implemented natively inside SpeakingSites rather than inside GHL.

## 1. What We’re Building

A multi-tenant AI avatar platform we own end-to-end. Each client (plumber, electrician, lawyer, aesthetics clinic, etc.) gets:

- A branded HeyGen LiveAvatar embedded on their website

- Trained on their business via our knowledge base system (PDF / URL scrape / Word / plain text)

- Lead capture during every conversation (name, phone, email, enquiry)

- Instant notification to the business owner (WhatsApp / SMS / email)

- A simple login where they see who’s spoken to the avatar, the full conversation, contact details, and who needs following up

Gray (Super Admin) onboards clients and manages their avatars and training material. Each client gets their own login, sees only their own data.

This is the SpeakingSites Lite concept from the earlier JV workings — now promoted to the main product rather than an entry tier.

## 2. Architecture (the important part)

VISITOR on client's website

│

▼

SpeakingSites embed widget (single <script> tag)

│

▼

Our backend  ──► Whisper (STT)

│         │

│         ▼

│       Claude API  ◄── client's knowledge base (RAG)

│         │

│         ▼

│       ElevenLabs (TTS, optional — HeyGen voice can also be used)

│         │

│         ▼

│       HeyGen LiveAvatar (Lite mode)  ──► WebRTC video back to browser

│

▼

Postgres DB  ──► conversation saved, contact captured, summary generated

│

▼

Notification engine (WhatsApp / SMS / email) to business owner

│

▼

Client dashboard (follow-up tracker)

Key points:

- HeyGen runs in LiveAvatar Lite mode, meaning we bring our own STT/LLM/TTS. This avoids the $49/month-per-custom-avatar slot fee for entry-tier clients using stock avatars.

- Interactive Avatar is sunset as of 31 March 2026. LiveAvatar is the only supported real-time API — all code must target it.

- No GHL, no locationId routing, no outbound webhook interception. Our backend owns the conversation from audio-in to conversation-saved.

- All API keys (HeyGen, Anthropic, OpenAI, ElevenLabs) live server-side. Never exposed to the browser.

## 3. Roles & Users

Super Admin (Gray)

- Creates client accounts, configures avatar, uploads training material, sets branding, generates embed snippet

- Sees all clients and all activity across the platform

Client Admin (the paying business)

- One login per business

- Sees their own dashboard only: conversations, contacts, follow-ups

- Cannot edit their own knowledge base in v1 (Super Admin handles this — keeps support load low)

Visitor (end user on client’s site)

- No login

- Interacts with avatar

- Provides name / phone / email during conversation

## 4. Feature Scope — MVP

### 4.1 Super Admin Panel

- Email + password login

- List all clients with status (active / suspended)

- Add new client: business name, logo, primary colour, contact email, login credentials, HeyGen avatar ID (stock or custom), greeting message, notification preferences (phone numbers and email to send leads to)

- Knowledge base manager per client:

  - Paste plain text (business description, services, FAQs, tone)

  - Upload PDF(s)

  - Enter URLs to scrape (crawl their site, auto-extract content)

  - Upload Word docs (.docx)

  - All ingested content is chunked, embedded, stored, and used as RAG context for that client’s conversations

- Edit any client’s config

- View all conversations across all clients (troubleshooting + oversight)

- Generate embed snippet per client

- Suspend / reactivate clients

### 4.2 Client Admin Dashboard

The most important screen in the whole product. It must be idiot-proof — tradespeople won’t read docs.

Home screen:

- Counts: conversations today / this week / all time; open follow-ups

- List of recent conversations (newest first), each row:

  - Date / time

  - Visitor name (if captured, else “Anonymous”)

  - Phone / email (if captured)

  - One-line AI summary of the enquiry

  - Status pill: New / Contacted / Booked / Lost

Conversation detail page:

- Full transcript (who said what)

- Captured contact fields

- AI-generated 2–3 sentence summary

- Suggested follow-up action (call / email / no action needed) — generated by Claude at end of session

- Urgency flag if visitor indicated emergency / immediate need

- Status dropdown: New → Contacted → Booked / Lost

- Free-text notes field (the owner’s own notes after following up)

Follow-ups view:

- Filtered list of conversations in status New or Contacted

- Sorted by “days since enquiry” so cold leads stand out

- One click to update status

That is the entire client-side product for v1. No reports, no exports, no team members, no settings page, no analytics dashboard.

### 4.3 Notification Engine

When a conversation ends and a lead is captured, the owner needs to know immediately. Tradespeople live on their phones, not their dashboards.

- WhatsApp via WhatsApp Business API — preferred for trades (plumbers, electricians, builders)

- SMS via Twilio — fallback / standard

- Email — always sent, full summary + transcript link

Message format:

NEW ENQUIRY — [Business Name]

John Smith — 07XXX XXX XXX

"Burst pipe in kitchen, water everywhere, need someone urgently"

URGENT

View: https://app.speakingsites.com/c/[convo_id]

Super Admin configures which channels and which numbers/emails per client.

### 4.4 Visitor Chat Experience

- Launcher button bottom-right of client’s site (standard chat-bubble pattern)

- Click opens panel with HeyGen LiveAvatar video + voice

- Visitor can speak or type

- Avatar naturally asks for name early, then phone/email before going deep on the enquiry

- Stateless session — no cookies, no login, every visit is fresh

- Graceful fallback — if voice/WebRTC fails, the widget silently falls back to text chat rather than showing a broken state

- Connection health check before the widget announces itself as “ready”

- Silent retries on transient errors (visitor never sees a stack trace or red banner)

## 5. Training / Knowledge Base

This replaces what GHL was doing. Keeping GHL just for training defeats the purpose of owning the stack. Gray’s specific ask was to “train the avatar on the products for that particular business” — that’s exactly what the knowledge base system below does, natively.

Pipeline:

- Ingestion — accept PDF, URL (single page or crawled site), .docx, .txt, or pasted text

- Parsing — extract text (PDF via pdfplumber, Word via python-docx, URL via Firecrawl/Jina)

- Chunking — split into ~500-token chunks with overlap

- Embedding — OpenAI text-embedding-3-small or equivalent

- Indexing — store in vector DB (Supabase pgvector is simplest; Pinecone if scale needed)

- Retrieval at conversation time — top-k relevant chunks injected into Claude’s system prompt per visitor message

Super Admin UI:

- Per client, a “Training material” tab

- Drop zone for files, URL input, textarea for raw text

- List of ingested sources with last-updated timestamp

- Re-index button

- No self-serve for clients in v1 — Gray or a team member handles it during onboarding

## 6. Data Model

users             id, email, password_hash, role, client_id, created_at

clients           id, business_name, logo_url, primary_colour,

heygen_avatar_id, greeting_message, embed_api_key,

status, notification_whatsapp, notification_sms,

notification_email, created_at

knowledge_sources id, client_id, source_type (pdf|url|docx|text),

original_filename_or_url, ingested_at

knowledge_chunks  id, client_id, source_id, content, embedding (vector),

created_at

conversations     id, client_id, session_id, started_at, ended_at,

visitor_name, visitor_email, visitor_phone,

transcript (jsonb), summary, suggested_action,

urgency_flag, status (new|contacted|booked|lost),

owner_notes

messages          id, conversation_id, role, content, timestamp

audit_log         id, user_id, action, metadata, timestamp

Supabase (Postgres + auth + pgvector + row-level security) is the recommended backbone — it collapses auth, DB, vector store, and row-level multi-tenant isolation into one managed service.

## 7. Embed Widget

Single line on client’s site:

<script src="https://widget.speakingsites.com/v1/widget.js"

data-key="CLIENT_API_KEY" async></script>

On load:

- Reads data-key

- Fetches that client’s config from our backend (avatar ID, colours, greeting)

- Renders launcher button

- On click, requests a session token from our backend, which in turn opens a HeyGen LiveAvatar session and returns the session details

- Streams conversation through our backend (backend calls Claude + HeyGen, never the browser directly)

- On session end or inactivity timeout, saves transcript + extracted contact fields + triggers notification engine

## 8. Tech Stack (recommended)

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend dashboard | Next.js + Tailwind | One codebase for admin + client |
| Widget | Vanilla JS, bundled single file | No framework overhead on client sites |
| Backend API | Python FastAPI | Existing London Aesthetics Flask code is Python — reuse what works |
| DB + auth + vectors | Supabase | Postgres, auth, pgvector, RLS, realtime — one service |
| LLM | Anthropic Claude (Sonnet 4 for quality tier, Haiku 4.5 for cost tier) | Already in use |
| STT | OpenAI Whisper | Already in use in London Aesthetics build |
| TTS | HeyGen’s own voice (default) or ElevenLabs (premium) | Start with HeyGen, add ElevenLabs as upsell |
| Avatar | HeyGen LiveAvatar (Lite mode) | Only supported real-time API after Interactive Avatar sunset |
| Scraping | Firecrawl or Jina Reader | Clean markdown extraction from URLs |
| WhatsApp | WhatsApp Business API (via Twilio or direct) |  |
| SMS | Twilio |  |
| Email | Resend or SendGrid |  |
| Hosting | Vercel (frontend + widget CDN) + Railway/Render (backend) |  |

Where we already have working code (Flask + Whisper + Claude + ElevenLabs from the London Aesthetics build), we port and extend rather than rewrite.

## 9. Pricing Tiers (for reference — drives onboarding design)

| Tier | Setup | Monthly | Avatar | Target |
| --- | --- | --- | --- | --- |
| Lite | £497 | £97 | Stock avatar | Plumbers, electricians, trades |
| Pro | £1,497 | £297 | Custom avatar (client’s face) | Clinics, lawyers, higher-ticket |
| Enterprise | £2,997+ | £497+ | Custom + multi-location | Bespoke builds |

Payments are handled manually via invoice in v1. No Stripe integration in MVP. Super Admin just flags which tier a client is on.

## 10. 7-Day Build Sprint

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Foundation | Repo, auth, DB schema, Super Admin skeleton with client CRUD |
| 2 | Conversation core | FastAPI endpoint that runs a Claude conversation using a given client’s knowledge base (no avatar yet, text-only) |
| 3 | Knowledge base ingestion | PDF / URL / Word / text upload → chunked → embedded → retrievable at conversation time |
| 4 | Widget + LiveAvatar | Embed script, HeyGen streaming session, end-to-end voice conversation on a real client’s site |
| 5 | Reliability layer | Stateless sessions, graceful fallback, connection health checks, silent retries; contact extraction from transcripts; summary + suggested action via Claude at session end |
| 6 | Client dashboard + follow-ups | Conversation list, detail view, status tracker, notes field, follow-ups filter |
| 7 | Notifications + deploy | WhatsApp/SMS/email triggers, production deployment, first pilot client live |

### Week 2 polish (not MVP-blocking)

- Analytics basics (conversation volume, capture rate, follow-up completion)

- Admin UX improvements

- Client-side knowledge base self-serve (stretch goal)

- Digital Donut prospect demo mode (see §12)

## 11. Out of Scope for v1

- Automated payments / billing (manual invoicing)

- Team accounts per client

- White-label domains per client

- Calendar / booking integration (manual for now; can add Cal.com in v1.1)

- GHL bidirectional sync (explicitly removed)

- Multi-language

- Mobile apps

## 12. Future: Digital Donut Prospect Demo

Not MVP, but worth designing the architecture to accommodate it: a special “demo” mode where the avatar scrapes a prospect’s website in real time, ingests it as a temporary knowledge base, then role-plays as their AI receptionist so the prospect experiences being a customer of their own site. This is Gray’s outbound sales hook and has already been designed — the knowledge base ingestion pipeline in §5 is the same engine, just with a temporary session-scoped vector space. Build the ingestion system so this drops in cleanly later.

## 13. Reliability Requirements (from prior brief — still apply)

These were specified for the Gemini version and remain non-negotiable for the owned version:

- Stateless — every visitor session is independent, no cross-session dependency

- Graceful fallback — if voice/WebRTC fails, drop to text input silently

- Connection health checks — widget only renders as “ready” when all upstream services respond

- Silent retries — transient errors retry in the background; users never see error states

## 14. Success Criteria

- 3 pilot clients live and embedded on real websites by end of week 2

- Every conversation saved with transcript + any captured contact info

- Pilot clients can log in, see their conversations, update follow-up status, take notes — without being shown how

- Super Admin can fully onboard a new client (account + avatar + knowledge base + embed code) in under 15 minutes

- Average notification latency (session end → owner’s phone) under 30 seconds

## 15. Open Questions for Gray

- Pilot clients — which of the existing aesthetics clients (Oakwell, Belushi, London Aesthetics, Face Code) is best placed to be the real-world pilot once the avatar pipeline is working?

- Avatar tier default — do new clients default to stock avatar (cheap, fast) and upsell to custom, or always film custom from day one?

- TTS choice at MVP — HeyGen’s built-in voice (simpler, one less vendor) or ElevenLabs (better quality, existing integration in the London Aesthetics code)?

- Domain — runs under app.speakingsites.com + widget.speakingsites.com, or separate brand domain?

- Hosting preference — Supabase + Vercel + Railway is recommended for speed. Any existing infra we should reuse instead?

End of brief. This document is designed to be used directly as context in Claude Code — feed it into a fresh project along with the London Aesthetics widget code as the starting point, and build from day 1.